NBA 2K-Style Basketball Game

Master Engineering Plan & Development Specification

Desktop Application — macOS

Version 1.0  |  Lead Engineer Document  |  Portfolio Grade

Table of Contents

# 1. Master Quote & Project Snapshot

This document defines the complete engineering strategy for a low-to-mid fidelity 3D NBA 2K-style basketball desktop application targeting macOS. It is authored from the perspective of Lead Software Engineer and is intended to be handed directly to an AI coding agent or a developer to execute story by story.

### Effort Estimate Summary

| Category | Stories | Story Points |
| --- | --- | --- |
| Project Setup | 7 stories (US-001–007) | 13 pts |
| Court & Environment | 8 stories (US-008–015) | 17 pts |
| Player Model & Animation | 10 stories (US-016–025) | 27 pts |
| Ball Physics | 5 stories (US-026–030) | 14 pts |
| Player Movement | 6 stories (US-031–036) | 14 pts |
| Dribbling | 6 stories (US-037–042) | 16 pts |
| Shooting | 8 stories (US-043–050) | 24 pts |
| Passing | 6 stories (US-051–056) | 18 pts |
| CPU AI — Offense | 6 stories (US-057–062) | 20 pts |
| CPU AI — Defense | 7 stories (US-063–069) | 24 pts |
| Game Rules & State | 9 stories (US-070–078) | 23 pts |
| HUD & UI | 8 stories (US-079–086) | 14 pts |
| Camera | 4 stories (US-087–090) | 8 pts |
| Audio | 4 stories (US-091–094) | 6 pts |
| Performance & Polish | 6 stories (US-095–100) | 14 pts |
| TOTAL | 100 user stories | 256 story points |

### Velocity Assumptions

Assuming an AI agent completing ~15–20 story points per session (roughly 6–8 working sessions) and accounting for testing, integration, and debugging cycles:

- Estimated total sessions to MVP (all Critical + High stories): ~10–12 sessions

- Estimated total sessions to full v1.0: ~16–18 sessions

- This is highly compressible with a disciplined agent — stories are designed to be independently shippable

# 2. Technology Stack Decision

## 2.1 Recommended Engine: Godot 4 (GDScript)

After evaluating the constraints — macOS desktop target, portfolio goal, solo/small team, Python/Java/JS background, 3D requirement, 5v5 gameplay — Godot 4 with GDScript is the clear recommendation. The rationale is as follows:

### Why Godot 4 over the alternatives

| Engine | Pros | Cons / Why Not |
| --- | --- | --- |
| Godot 4 | Free, open-source, native macOS .app export, excellent 3D pipeline, GDScript similar to Python, huge community, lightweight, fast iteration | Smaller AAA asset ecosystem than Unity |
| Unity 6 | Massive asset store, great 3D, well documented | Licensing concerns, runtime fee history, heavier overhead, C# learning curve |
| Unreal 5 | Best-in-class 3D visuals | Extreme complexity for a solo portfolio project, C++/Blueprint overhead, massive build sizes |
| Pygame / Custom Python | Familiar language | Not suited for 3D, no physics engine, massive amount of reinvention required |
| JavaFX / LWJGL | Java familiarity | No game-ready 3D pipeline, poor macOS integration, near-zero community for game dev |

## 2.2 Language: GDScript

GDScript is Godot's native scripting language. It is syntactically nearly identical to Python — indentation-based, dynamically typed, and readable. For statically typed, performance-critical systems (physics, AI), GDScript supports optional type annotations. This makes the transition from Python trivial.

- GDScript is to Godot what JavaScript is to the browser — it is the native language and using it avoids all C# integration overhead.

- All Godot 4 documentation, tutorials, and community answers are GDScript-first.

- Optional static typing (var x: float = 0.0) gives performance benefits in hot paths.

## 2.3 Supporting Tools

| Version Control | Git + GitHub. One repo, main branch protected, feature branches per story. |
| --- | --- |
| Linting / Formatting | gdtoolkit (gdlint + gdformat) — the standard Python-based linter for GDScript. |
| Unit Testing | GUT (Godot Unit Testing) — purpose-built for Godot, integrates with GDScript natively. |
| CI / CD | GitHub Actions: run gdlint and GUT on every PR. No merge without green CI. |
| Asset Pipeline | Blender (free) for low-poly mesh creation and rigging. Export to .glb for Godot import. |
| 3D Assets | MixamoFuse for base character rig, manually retopologised to <500 tris. Procedural textures in Godot. |
| Physics | Godot 4 built-in physics (Jolt physics backend for accuracy — enable in Project Settings). |
| Navigation / AI | Godot NavigationServer3D with NavMeshInstance3D baked on the court. |
| Profiling | Godot built-in profiler + RenderingServer statistics node. |
| macOS Export | Godot export template + Apple codesign + notarisation workflow. |

# 3. Architecture: ECS-Influenced MVC for Game Dev

## 3.1 Why Not Pure MVC?

Classical Model-View-Controller is well-suited to UI applications but breaks down in real-time games for a key reason: the game loop runs 60 times per second, and routing every frame update through a controller creates latency and boilerplate. The game development community has converged on a hybrid approach.

For this project the recommended pattern is: Godot's Node hierarchy as a natural scene graph, with explicit separation of concerns using a service-locator pattern via Autoloads and a data layer via Resource objects. This gives the readability benefits of MVC with the performance and simplicity of a game-native architecture.

## 3.2 Architecture Layers

| Autoloads (Singletons) | GameManager, PossessionManager, ScoreManager, InputManager. These are the 'Controllers'. They own game-wide state and emit signals. No scene depends on another scene directly — they all talk through Autoloads. |
| --- | --- |
| Scene Nodes (Views) | Court, PlayerMesh, HUD, ShotMeterUI, PassUI. These are the 'Views'. They listen to signals from Autoloads and update their visual state. They own no game logic. |
| Resource Objects (Models) | PlayerData, TeamData, GameConfig. These are the 'Models'. Pure data containers, no Node overhead, serialisable to disk, easily unit-tested. |
| Component Scripts | DribbleController, ShootController, AIBrain, DefenseAgent. Attached to player nodes as child scripts. Stateless where possible — they read from the Model and emit to the Controller. |
| Signal Bus | All cross-system communication goes through Godot signals. No direct node.get_node('/root/X') chains in gameplay code. This is enforced by the linter rule set. |

## 3.3 Scene Tree Structure

The canonical scene tree for the game is as follows:

| Node | Responsibility |
| --- | --- |
| Main | Root scene. Owns everything. Sets up Autoload references. |
| Court | Static environment: floor, markings, hoop, bleachers. No logic. |
| Ball | RigidBody3D. BallController script handles possession attach/detach. |
| TeamA (Player) | Node3D container for 5 PlayerAgent nodes. Controlled by human input. |
| PlayerAgent x5 | CharacterBody3D + PlayerMesh + AnimationTree + DribbleController + ShootController + PassController. |
| TeamB (CPU) | Node3D container for 5 CPUAgent nodes. |
| CPUAgent x5 | CharacterBody3D + AIBrain + DefenseAgent + NavigationAgent3D. |
| HUD (CanvasLayer) | ScoreLabel, ClockLabel, ShotClockLabel, ShotMeterUI, PassUI, PossessionArrow. |
| CameraRig | Node3D parent + Camera3D child. Follows ball with spring arm. |

# 4. Codebase Development Rules

These rules are non-negotiable. Every story must be implemented in compliance with all of them. They are designed to be enforced automatically where possible (linter, CI) and reviewed manually where not.

## 4.1 Testing Rules

- Every script that contains logic (not just visual output) must have a corresponding test file in tests/unit/.

- Test files are named test_<script_name>.gd and use the GUT framework.

- Minimum coverage requirement: all public functions, all state transitions, all edge cases listed in acceptance criteria.

- CI will run the full GUT suite headlessly on every push. A failing test blocks the merge.

- Performance tests: any system that runs in _physics_process() must have a benchmark test asserting it completes in < 2ms per frame.

- No story is 'done' until its tests pass on CI. Done = coded + tested + merged.

## 4.2 Naming Conventions

| Files / Scenes | snake_case.gd, snake_case.tscn, snake_case.glb |
| --- | --- |
| Classes | PascalCase — class_name PlayerAgent |
| Variables | snake_case — var shot_quality: float |
| Constants | SCREAMING_SNAKE — const MAX_SPEED: float = 8.0 |
| Signals | past_tense_snake — signal shot_released(quality: float) |
| Enums | PascalCase type, SCREAMING_SNAKE values — enum PlayerState { IDLE, DRIBBLING } |
| Functions | snake_case, verb-led — func calculate_shot_arc() -> Vector3 |
| Test functions | test_ prefix — func test_shot_quality_returns_zero_on_miss() |

## 4.3 Code Style Rules

- Maximum function length: 30 lines. If longer, extract a helper function.

- Maximum file length: 200 lines. If longer, split into component scripts.

- No magic numbers. Every constant must be named and placed in a Constants.gd autoload or local const block.

- Use static typing on all function signatures and class variables. Dynamic typing is only permitted in genuinely polymorphic contexts.

- All signals must be documented with a one-line comment above the emit() call explaining what triggered it.

- No direct node path access (/root/GameManager). Use autoload references or dependency injection via exported variables.

- Every public function must have a one-line docstring comment above it.

## 4.4 Git Workflow

- Branch naming: feature/US-XXX-short-description, bugfix/US-XXX-description, chore/description

- Commit messages: US-XXX: <imperative verb> <what changed>  e.g.  US-043: add shot meter fill animation

- One story = one branch = one PR. No batching multiple stories in one PR.

- PRs require: green CI (lint + tests), self-reviewed diff, and a one-line description of what was changed and why.

- main branch is always deployable. Never commit broken code to main.

- Squash merge only — keeps history clean and traceable to story IDs.

## 4.5 Architecture Rules

- Game logic lives in Autoloads and Component scripts. Scene nodes are dumb — they render state, they do not own it.

- No scene communicates directly with another scene. All cross-scene communication uses signals routed through Autoloads.

- Resource files (.tres) are the single source of truth for all tunable values (speeds, distances, probabilities). No hardcoding gameplay values in scripts.

- The ball is always owned by exactly one entity: a PlayerAgent, CPUAgent, or the physics world. The PossessionManager enforces this as an invariant.

- Every Autoload must implement a reset() method that returns it to a clean state, to support the Restart flow without scene reloads.

## 4.6 Performance Rules

- Target: 60fps on Apple Silicon M1 or equivalent. All decisions are made with this constraint in mind.

- No per-frame heap allocations in _process() or _physics_process(). Pre-allocate arrays and objects in _ready().

- CPU AI decisions run at 10Hz (every 6 physics frames), not 60Hz. Use a timer-gated update pattern.

- Particle systems use pooling (US-096). No instantiate() calls in hot paths.

- 3D player meshes must stay under 500 triangles for primary LOD, 150 triangles for distant LOD.

# 5. Sprint Plan (Recommended Execution Order)

Stories are grouped into sprints by dependency order. Each sprint builds on the last and produces a testable, runnable increment. An AI agent should execute one sprint at a time and run tests before proceeding.

| Sprint 1 — Foundation | US-001 through US-007. Project setup, repo, CI, test framework. Nothing renders yet. Goal: green CI pipeline. |
| --- | --- |
| Sprint 2 — See the Court | US-008 through US-015, US-026, US-087. Court renders, hoop is in scene, ball exists, camera works. Goal: something to look at. |
| Sprint 3 — A Player Exists | US-016 through US-025, US-031 through US-033. One low-poly player on court, can move, has idle and run animations. Goal: first human control. |
| Sprint 4 — Ball in Hand | US-027 through US-029, US-037 through US-040. Player can pick up the ball, dribble while moving. Goal: core possession loop. |
| Sprint 5 — Shoot the Ball | US-043 through US-050, US-079, US-080. Shot meter UI, shooting arc physics, rim collision. Goal: can score points. |
| Sprint 6 — Pass the Ball | US-051 through US-056, US-082. Pass UI, chest pass, auto-catch. Goal: ball movement between players. |
| Sprint 7 — CPU Enters | US-057 through US-062. CPU offense: NavAgent, drive, space floor, shoot. Goal: CPU can score. |
| Sprint 8 — CPU Defends | US-063 through US-069. Man-to-man defense, closeout, steal, contest shot. Goal: playable 1-half game. |
| Sprint 9 — Rules & State | US-070 through US-078. GameManager, clocks, possession changes, inbound, game over. Goal: full game loop. |
| Sprint 10 — Polish | US-083 through US-086, US-088 through US-094, US-095 through US-100. HUD polish, audio, performance, export. Goal: shippable portfolio build. |

# 6. Full User Story Backlog (100 Stories)

All 100 user stories are listed below in full. Priority levels: Critical (must ship in MVP), High (should ship in v1.0), Medium (nice to have), Low (stretch goal).

| ID | Epic | Story Title | As a... | I want to... | So that... | Pts | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- |
| US-001 | Project Setup | Project scaffolding & repo init | developer | initialise the Godot 4 project with correct folder structure and version control | all future work has a clean, consistent foundation | 2 | Critical |
| US-002 | Project Setup | Define folder architecture | developer | establish src/ layout: scenes/, scripts/, assets/, tests/, docs/ | the codebase is navigable and predictable for any contributor | 1 | Critical |
| US-003 | Project Setup | Configure GDScript linter and formatter | developer | set up gdtoolkit (gdlint + gdformat) in pre-commit hooks | all committed code meets a consistent style standard automatically | 2 | High |
| US-004 | Project Setup | Establish CI pipeline (GitHub Actions) | developer | run linting and unit tests on every push and PR | regressions are caught before merging | 3 | High |
| US-005 | Project Setup | Set up GUT unit test framework | developer | install and configure Godot Unit Testing (GUT) with a tests/ directory | all logic can be covered by automated tests from day one | 2 | Critical |
| US-006 | Project Setup | Create base scene hierarchy | developer | a Main scene that owns Court, GameManager, HUD, and TeamManager nodes | the scene tree is deterministic and easy to reason about | 2 | Critical |
| US-007 | Project Setup | Asset pipeline documentation | developer | a CONTRIBUTING.md that defines how 3D assets are imported, named, and scaled | assets are consistent across the project and importable without manual tweaks | 1 | Medium |
| US-008 | Court & Environment | Static half-court mesh | player | to see a 3D half-court floor with hardwood texture | the play area looks authentic and immersive | 3 | Critical |
| US-009 | Court & Environment | Court markings (lines, key, arc) | player | visible three-point arc, key, free-throw line, and out-of-bounds lines on the court | I can read spatial context and make informed play decisions | 2 | High |
| US-010 | Court & Environment | Backboard, rim, and net | player | a 3D backboard, orange rim, and net mesh at regulation height | the shooting target is physically accurate and visually clear | 3 | Critical |
| US-011 | Court & Environment | Arena lighting setup | player | overhead arena-style lighting with directional and fill lights | the court looks stadium-quality without hurting performance | 2 | High |
| US-012 | Court & Environment | Crowd and bleacher backdrop | player | low-poly static crowd meshes in bleachers surrounding the court | the game world feels like a real game rather than an empty gym | 2 | Medium |
| US-013 | Court & Environment | Scoreboard mesh in scene | player | a visible 3D scoreboard above the court that connects to game state | score and clock are readable in-world as well as in the HUD | 2 | Medium |
| US-014 | Court & Environment | Out-of-bounds detection volume | developer | Area3D collision volumes defining in-bounds and out-of-bounds zones | the game can detect and respond to ball and player positions accurately | 2 | Critical |
| US-015 | Court & Environment | Collision layers & masks defined | developer | a documented collision layer map (court, players, ball, sensors) | physics interactions are deterministic and debuggable | 1 | Critical |
| US-016 | Player & Animation | Low-poly player base mesh | player | a rigged low-poly humanoid player model (~500 tris) in Godot | the game runs at 60fps with 10 players on screen simultaneously | 5 | Critical |
| US-017 | Player & Animation | Idle animation | player | players play a breathing/weight-shifting idle loop when stationary | characters feel alive even when not moving | 2 | High |
| US-018 | Player & Animation | Run/jog animation | player | a smooth run cycle that scales with movement speed | player locomotion feels responsive and realistic | 3 | Critical |
| US-019 | Player & Animation | Dribble animation (low + high) | player | a dribbling animation that syncs with ball bounce timing | visual feedback confirms the player is in possession | 3 | Critical |
| US-020 | Player & Animation | Shoot animation (release + follow-through) | player | a two-phase shoot animation: windup and release | the shot meter maps to a visually meaningful moment in the animation | 4 | Critical |
| US-021 | Player & Animation | Pass animation | player | a chest-pass throw animation triggered on pass input | passing feels snappy and readable by the user | 2 | High |
| US-022 | Player & Animation | Defensive slide animation | player | a lateral defensive slide for CPU and human defenders | defensive positioning is visually distinct from running | 2 | High |
| US-023 | Player & Animation | AnimationTree blend setup | developer | a Godot AnimationTree with blend spaces wiring all locomotion states | transitions between animations are smooth with no popping | 3 | High |
| US-024 | Player & Animation | Team jersey colour differentiation | player | home team (blue) and away team (red) jersey colours on respective meshes | I can instantly distinguish my team from the CPU team | 1 | High |
| US-025 | Player & Animation | Player number texture on jersey | player | each player's number rendered on their jersey texture | I can identify individual players on the court | 2 | Medium |
| US-026 | Ball Physics | Basketball RigidBody3D setup | developer | a basketball implemented as a RigidBody3D with correct mass, bounciness, and friction | the ball behaves naturally under physics simulation | 3 | Critical |
| US-027 | Ball Physics | Ball dribble controller | developer | a script that applies downward impulses to simulate dribbling, synced to dribble animation frames | dribbling is physically simulated rather than keyframed | 4 | Critical |
| US-028 | Ball Physics | Ball possession attach/detach | developer | the ball snaps to a player's hand node when in possession and releases on pass or shot | ball handoff between players and physics is seamless | 3 | Critical |
| US-029 | Ball Physics | Ball rolling and out-of-bounds bounce | player | the ball rolls along the floor and bounces off the boundary walls naturally | dead-ball scenarios feel grounded in physics | 2 | Medium |
| US-030 | Ball Physics | Ball trail visual effect | player | a short motion trail on the ball during fast movement and shots | fast-moving balls are easy to track visually | 2 | Low |
| US-031 | Player Movement | Human player movement controller | player | WASD/arrow key movement for my controlled player at adjustable speed | I can move around the court fluidly and responsively | 3 | Critical |
| US-032 | Player Movement | Player acceleration and deceleration curve | player | movement that ramps up and eases off rather than starting/stopping instantly | the player feels weighty and basketball-like, not floaty | 2 | High |
| US-033 | Player Movement | Player facing direction (look at ball/basket) | developer | the controlled player automatically faces toward the basket when they have the ball | animations and aiming are always contextually correct | 2 | High |
| US-034 | Player Movement | Player switching (cycle through teammates) | player | press Tab to switch which teammate I control when off-ball | I can reposition any player on my team strategically | 3 | High |
| US-035 | Player Movement | Player stamina system (basic) | player | sprint speed to reduce slightly over time when holding sprint, recovering when walking | movement has a strategic dimension and feels human | 2 | Low |
| US-036 | Player Movement | Collision between players | player | players collide and push each other slightly when paths intersect | physical contact between players feels believable | 2 | Medium |
| US-037 | Dribbling | Ball possession state machine | developer | a PlayerState enum (IDLE, DRIBBLING, HOLDING, SHOOTING, PASSING) driving all ball-related behaviour | all game logic branches from a single predictable state | 3 | Critical |
| US-038 | Dribbling | Pick up loose ball | player | my player automatically picks up the ball when walking within range of it | ball recovery from turnovers feels natural | 2 | Critical |
| US-039 | Dribbling | Dribble while moving | player | the player dribbles the ball while moving in any direction | I can drive toward the basket while keeping possession | 3 | Critical |
| US-040 | Dribbling | Dribble speed cap (can't run full speed while dribbling) | player | movement speed to reduce slightly while dribbling compared to off-ball running | driving realistically costs pace compared to moving without the ball | 1 | Medium |
| US-041 | Dribbling | Crossover move (input triggered) | player | pressing Q triggers a crossover dribble animation and brief direction change | I can shake a defender with a skilled move | 3 | Medium |
| US-042 | Dribbling | Turnover on defender steal contact | developer | the ball to transfer to a defender if their steal zone overlaps the dribbling player for >0.3s | defense has a meaningful mechanical impact on possession | 3 | High |
| US-043 | Shooting | Shot meter UI element | player | a vertical or arc bar that fills while holding the shoot button | I have a timing-based skill mechanic for scoring | 3 | Critical |
| US-044 | Shooting | Shot release timing window | player | a green zone on the shot meter; releasing in it gives a perfect shot | there is a learnable skill ceiling for shooting accuracy | 3 | Critical |
| US-045 | Shooting | Shot arc physics calculation | developer | the shot to fire a physics projectile with arc calculated from player position, facing, and shot quality | shot trajectory is deterministic, physically consistent, and fair | 4 | Critical |
| US-046 | Shooting | Rim collision and in/out logic | developer | ball-on-rim collision to determine whether the shot goes in or bounces out based on shot quality + randomness | shooting outcomes feel fair but not purely scripted | 4 | Critical |
| US-047 | Shooting | Two-point vs three-point detection | player | the game to detect whether I shot from inside or outside the three-point line and award the correct points | shot location is strategically meaningful | 2 | Critical |
| US-048 | Shooting | Shot quality affected by defender proximity | developer | a defender within 1m of the shooter to reduce the effective shot quality window | defense has a direct impact on opponent shooting accuracy | 3 | High |
| US-049 | Shooting | Layup detection and animation near basket | player | when shooting within 1.5m of the basket, the game triggers a layup animation and near-certain make | close-range plays are rewarded and feel distinct from jump shots | 3 | High |
| US-050 | Shooting | Shot feedback (swish / clank / off-glass) | player | distinct visual and (placeholder) audio cues for swish, rim-in, and miss | I get clear feedback on my shot outcome | 2 | Medium |
| US-051 | Passing | Pass target selection UI | player | pressing E to show numbered icons above each teammate indicating the pass key | I can choose who to pass to quickly and intuitively | 3 | Critical |
| US-052 | Passing | Chest pass physics projectile | player | a chest pass that fires the ball in a straight line to the target teammate | short-range passing feels crisp and fast | 3 | Critical |
| US-053 | Passing | Lob pass (hold E) | player | holding E for >0.3s throws a lob arc pass over defenders | I can move the ball over a defender to a cutting teammate | 3 | Medium |
| US-054 | Passing | Teammate auto-catch logic | developer | a teammate to move toward the incoming ball and auto-catch it if within range | passes don't require pixel-perfect positioning to succeed | 3 | Critical |
| US-055 | Passing | Interception logic (CPU can read passing lanes) | developer | a CPU defender positioned between the passer and target to have a chance of intercepting | passing into traffic is risky and requires decision-making | 4 | High |
| US-056 | Passing | Pass cancel (tap E again before release) | player | to cancel a pending pass by tapping E again before the animation commits | I don't accidentally force bad passes under pressure | 2 | Medium |
| US-057 | CPU AI - Offense | CPU player base NavAgent setup | developer | each CPU player on both teams to have a NavigationAgent3D on the Godot NavMesh | CPU players can pathfind around the court and each other | 3 | Critical |
| US-058 | CPU AI - Offense | CPU ball-handler drives toward basket | player | the CPU ball-handler to drive toward the basket if no defender is in their direct path | the CPU presents a credible offensive threat | 4 | Critical |
| US-059 | CPU AI - Offense | CPU off-ball players space the floor | player | CPU off-ball teammates to spread to designated floor-spacing positions | the CPU offense doesn't crowd the key, creating passing lanes | 3 | High |
| US-060 | CPU AI - Offense | CPU pass decision (open teammate) | player | the CPU to pass if a teammate is open and the ball-handler is being contested | the CPU feels like a smart team rather than a solo dribbler | 4 | High |
| US-061 | CPU AI - Offense | CPU shot decision (take open shot) | player | the CPU to shoot when open within shooting range and the shot quality is above a threshold | the CPU scores realistically rather than endlessly dribbling | 3 | Critical |
| US-062 | CPU AI - Offense | CPU layup attempt near basket | player | the CPU to attempt a layup when they drive within layup range | the CPU uses high-percentage scoring opportunities | 2 | High |
| US-063 | CPU AI - Defense | Man-to-man assignment system | developer | a DefenseManager that assigns each CPU defender a specific offensive player to guard | man-to-man defense is structured and prevents double-covering | 4 | Critical |
| US-064 | CPU AI - Defense | Defender closes out on ball-handler | player | the assigned CPU defender to move toward and maintain pressure on the ball-handler | I cannot stand still and take easy open shots | 4 | Critical |
| US-065 | CPU AI - Defense | Defender stays between assignment and basket | developer | each defender to position in the passing lane between their mark and the basket | defense is positionally intelligent and not just reactive | 3 | High |
| US-066 | CPU AI - Defense | Defender contest shot (move toward shooter) | player | the closest CPU defender to rush the shooter when they enter the shooting animation | shots are contested and require timing to execute | 3 | Critical |
| US-067 | CPU AI - Defense | Steal attempt logic | player | the CPU defender to attempt a steal when within range of the dribbler for sustained time | careless dribbling is punished | 3 | High |
| US-068 | CPU AI - Defense | Defensive rebound positioning | player | CPU defenders to box out and move toward the basket on a shot attempt | the CPU competes for offensive rebounds | 3 | High |
| US-069 | CPU AI - Defense | Defender recovery after beat | developer | a defender who has been beaten by a drive to recover toward the basket rather than chasing laterally | the CPU defense prevents easy layups intelligently | 2 | Medium |
| US-070 | Game Rules | GameManager state machine (pre-game, in-play, dead-ball, scored, game-over) | developer | a central GameManager autoload managing the top-level game state enum | all systems respond to game state changes from a single source of truth | 3 | Critical |
| US-071 | Game Rules | Score tracking (player and CPU) | player | scores to increment correctly on confirmed baskets for both sides | I always know the current score | 2 | Critical |
| US-072 | Game Rules | Shot clock (24-second) | player | a 24-second shot clock that resets on possession change and triggers turnover on expiry | offensive play must be decisive and strategic | 3 | High |
| US-073 | Game Rules | Game clock (4 x 2-min quarters) | player | a 2-minute game clock per quarter that pauses during dead-ball situations | the game has a natural pacing and endpoint | 2 | High |
| US-074 | Game Rules | Possession changes on make, miss, out-of-bounds | developer | a PossessionManager that correctly reassigns ball possession for all dead-ball scenarios | the game flows through all situations without manual intervention | 4 | Critical |
| US-075 | Game Rules | Inbound pass after scored basket | player | ball to reset behind the baseline for a CPU inbound pass after the player scores | the transition back to CPU offense feels seamless | 3 | High |
| US-076 | Game Rules | Game over screen | player | a game-over screen showing final score and a restart option when the clock expires | there is a clear end state to the game | 2 | High |
| US-077 | Game Rules | Half-time reset (player positions) | developer | players to reset to starting positions at half-time | each half starts cleanly | 1 | Medium |
| US-078 | Game Rules | Out-of-bounds call and reset | player | the game to detect and call out-of-bounds, displaying who caused it and resetting to inbound | boundary violations are handled correctly | 3 | High |
| US-079 | HUD & UI | Main HUD: score, quarter, clocks | player | a persistent on-screen HUD showing score, quarter, game clock, and shot clock | all critical game info is visible at a glance | 3 | Critical |
| US-080 | HUD & UI | Shot meter HUD element (context-sensitive) | player | the shot meter to appear above the shooting player only during the shoot input hold | it's contextually relevant and doesn't clutter the screen otherwise | 2 | Critical |
| US-081 | HUD & UI | Possession indicator arrow | player | an arrow above the currently active ball-holder | I can always see who has the ball | 1 | High |
| US-082 | HUD & UI | Pass target icons on teammates | player | numbered icons (1-4) above teammates when pass mode is active | pass selection is fast and unambiguous | 2 | Critical |
| US-083 | HUD & UI | Player name/number labels (toggle) | player | to press L to toggle player name labels above all players | I can identify players without cluttering the view by default | 1 | Low |
| US-084 | HUD & UI | Main menu (New Game, Quit) | player | a simple main menu with New Game and Quit options | the application has a proper entry point | 2 | High |
| US-085 | HUD & UI | Pause menu (Resume, Restart, Quit) | player | pressing Escape to pause the game and show a pause menu | I can take a break or restart without force-quitting | 2 | High |
| US-086 | HUD & UI | Score flash notification (+2 / +3) | player | a brief animated score popup over the basket when a shot goes in | scoring moments have immediate positive feedback | 1 | Medium |
| US-087 | Camera | Isometric follow camera (follows ball) | player | a fixed-angle isometric camera that pans to follow the ball around the half-court | I always have the best view of the play without managing the camera | 3 | Critical |
| US-088 | Camera | Camera zoom (scroll wheel) | player | to zoom in/out with the scroll wheel within defined limits | I can adjust the view to my preference | 2 | Medium |
| US-089 | Camera | Camera shake on dunk/big score | player | a brief camera shake on a slam dunk or a clutch three-pointer | big plays feel punchy and exciting | 1 | Low |
| US-090 | Camera | Broadcast camera angle on shot (optional cutaway) | player | the camera to briefly cut to a low broadcast angle when a shot is in the air | big shots feel cinematic | 2 | Low |
| US-091 | Audio | Placeholder audio bus setup | developer | Godot AudioStreamPlayer nodes for SFX and music buses with volume controls | audio is structured and ready for real assets without code changes | 1 | Medium |
| US-092 | Audio | Ball bounce SFX | player | a dribble sound that triggers on each ball-court contact | dribbling has satisfying tactile audio feedback | 2 | High |
| US-093 | Audio | Crowd reaction SFX (score, miss, steal) | player | crowd cheers on score and groans on a bad miss | the arena atmosphere reacts to the game in real time | 2 | Medium |
| US-094 | Audio | Whistle SFX on dead ball | player | a referee whistle sound on out-of-bounds and shot clock violations | dead-ball situations are clearly signalled to the player | 1 | Medium |
| US-095 | Performance | LOD (Level of Detail) on player meshes | developer | player meshes to switch to a lower-poly LOD when distant from the camera | the game maintains 60fps with 10 players active | 2 | Medium |
| US-096 | Performance | Object pooling for ball trail particles | developer | a particle pool for ball trail effects to avoid runtime instantiation | visual effects don't cause frame drops during fast play | 2 | Medium |
| US-097 | Performance | Profiling baseline (60fps target test) | developer | a GUT performance test that asserts the main game scene runs at >= 60fps in headless mode | performance regressions are caught automatically | 2 | High |
| US-098 | Performance | Settings screen (resolution, quality preset) | player | a settings screen with resolution and quality preset options (Low / Medium / High) | the game is accessible on a range of macOS hardware | 3 | Medium |
| US-099 | Performance | macOS .app export and code signing | player | a working .app bundle signed for macOS 13+ that opens without security warnings | the portfolio build is shareable without technical hurdles | 3 | High |
| US-100 | Performance | README and portfolio documentation | developer | a polished README with screenshots, feature list, controls, and build instructions | the project is presentable as a portfolio piece on GitHub | 2 | High |

# 7. Definition of Done

A user story is considered Done only when ALL of the following criteria are met:

- The feature behaves as described in the 'I want to...' and 'So that...' fields when tested manually in the Godot editor.

- All acceptance criteria listed in the story have been verified.

- At least one automated GUT test covers the core logic path of the story.

- gdlint reports zero warnings on all files touched by the story.

- The feature runs at >= 60fps on a test scene with all 10 players active (verified by profiler).

- The branch has been merged to main via a squash-merge PR with green CI.

- If the story changes a public API (signal, function signature, Resource schema), CHANGELOG.md has been updated.

# 8. Key Risks & Mitigations

| 3D character rigging complexity | Use Mixamo's free auto-rigger for the base skeleton. Retopologise in Blender to hit the 500-tri budget. This is the highest-effort asset task — do it in Sprint 3 and block nothing else on it. |
| --- | --- |
| CPU AI pathfinding on a small court | Godot's NavigationServer3D can struggle with dense, small meshes. Bake a simplified NavMesh with generous agent radius. AI runs at 10Hz to mask any pathfinding latency. |
| Ball physics feel | Basketball physics are notoriously hard to tune. Reserve 1 full session for physics parameter tuning after Sprint 4. Key values (bounciness, friction, dribble impulse) all live in a PhysicsConfig.tres resource for easy iteration. |
| macOS notarisation | Apple's notarisation process requires a paid Developer account ($99/yr). If unavailable, ship with a README note instructing users to right-click > Open to bypass Gatekeeper. Plan for this in Sprint 10. |
| Animation state machine complexity | With idle, run, dribble, shoot, pass, and defend, the AnimationTree can become a spaghetti graph. Design the blend tree in Sprint 3 before any animations are wired, and document it in a diagram committed to docs/. |

# 9. Agent Execution Instructions

When handing this document to a coding agent, the following instructions apply:

- Execute one sprint at a time. Do not begin Sprint N+1 until all Critical and High stories in Sprint N have green tests.

- After each story, run gdlint on all modified files. Do not proceed if lint fails.

- After each sprint, run the full GUT test suite. Paste the result into a SPRINT_LOG.md file in the repo root.

- If a story's acceptance criteria are ambiguous, implement the most conservative interpretation and add a TODO comment with the ambiguity for human review.

- All .tres resource files for tunable values should be created in Sprint 1 (as empty shells) and populated as the relevant stories are implemented.

- Do not skip Low priority stories permanently — flag them as deferred in a DEFERRED.md file if time-constrained.

- Every commit message must reference the story ID (e.g. US-043: add shot meter fill animation). This is enforced by a commit-msg git hook set up in US-001.